## Slide 1
VIDYAVARDHAKA POLYTECHNIC MYSORE
Gokulam III Stage Mysore
Presentation on
Biometric-Based Voter Authentication and Receipt Generation System
Subtitle: Continuous Internal Evaluation – I
Presented by: 488CS23010
488CS23014
488CS23015
488CS23024
(Team-1)
Deekshith M
Dhanushree C
Dheeraj Gowda D J
Hemalatha M

## Slide 2
Project Scope Document
  To design and implement a secure electronic voting system using biometric fingerprint authentication.
  To ensure accurate voter identification, secure vote casting, and prevention of duplicate voting.
Objective
  Development of a microcontroller-based biometric voting system.
Scope
Goals
  Authenticate voters using fingerprint biometrics
  Improve transparency, security, and efficiency in elections..
Deliverables
  Embedded software for authentication and voting logic.
  System architecture and methodology documentation.
Constraints
  Dependence on fingerprint sensor accuracy.
  Prototype-level implementation.

## Slide 3
Work Breakdown Structure (WBS)
1. Requirement Analysis
Study of existing voting systems
Identification of functional and security requirements
Hardware Design: Arduino, fingerprint sensor, LCD, voting buttons
Software Design: Authentication logic, voting logic, data storage
2. System Design
Hardware Implementation: Circuit assembly and interfacing
Software Implementation: Fingerprint matching, voting code
3. Implementation
4. Testing & Validation
Voting and duplicate-vote testing
Error handling and reliability testing
5. Review & Submission
Internal evaluation
Final submission and viva preparation

## Slide 4
Week | Phase | Activities
Week 1 | Requirement Analysis | Study of existing voting systems, requirement identification
Week 2 | System Design | Overall system architecture, block diagram design
Week 3 | Hardware Design | Selection of components, circuit design
Week 4 | Software Design | Module design, flowcharts, algorithm preparation
Week 5 | Implementation | Hardware assembly and software coding
Week 6 | Integration | Hardware–software integration and debugging
Week 7 | Testing & Validation | Authentication testing, voting flow testing
Week 8 | Documentation | Report preparation, PPT creation
Week 9 | Review | Internal review & corrections
Week 10 | Submission | Final submission
Timeline Schedule

## Slide 5
Component | Quantity (Unit) | Estimated Cost (₹)
Arduino Microcontroller | 1 Unit | 3800
Fingerprint Sensor | 1 Unit | 2000
LCD Display | 1 Unit | 800
Voting Buttons | 1 Set | 400
LEDs & Buzzer | 1 Set | 350
Thermal Printer | 1 Unit | 2500
SMPS / Power Supply | 1 Unit | 960
RTC & SD Card Module | 1 Set | 1680
Connection Wires & Miscellaneous | 1 Set | 970
Total Estimated Cost |  | ₹13,460
Cost Breakdown Structure (CBS)

## Slide 6
Risk Analysis
Risk | Description | Mitigation
Biometric Error | Fingerprint mismatch or scan failure | Multiple scan attempts, sensor cleaning
Power Failure | Sudden power interruption | SMPS with backup power
Hardware Fault | Component or sensor failure | Testing and spare components
Software Error | Bugs in authentication or voting logic | Debugging and validation
Data Security | Unauthorized access or data loss | Secure storage and access control

## Slide 7
Waterfall Model with Sequential Development
Each phase is completed one after another
Suitable for hardware-based embedded systems
Ensures stable design, controlled implementation, and proper documentation
Development Approach
Requirement Analysis: Identification of system requirements and security needs
System Design: Hardware and software architecture design
Implementation: Hardware assembly and embedded software coding
Integration: Integration of all hardware and software modules
Testing & Validation: Verification of authentication and voting process
Documentation: Preparation of report, PPT, and demo materials
Key Phases
Methodology

## Slide 8
Literature Survey
Manual Voting System: Paper ballots with manual verification
Electronic Voting Machines (EVMs): Electronic vote recording without biometric security
ID Card–Based Verification: Voter ID or Aadhaar-based manual checking
Existing Technologies
Research Papers
Electronic Voting Machine Authentication using Biometric Information – Proposed fingerprint-based voter authentication to improve voting security.
An Introduction to Biometric Recognition – Explains biometric technologies and their effectiveness in identity verification.
Technology Gaps
Lack of biometric-based voter authentication in existing systems
Limited transparency and audit capability
Proposed Solution
Enable secure electronic voting through push buttons
Prevent duplicate voting by updating voter status

## Slide 9
Conclusion
Fingerprint-based biometric authentication
Secure electronic voting mechanism
Prevention of duplicate and fraudulent voting
Display of voter details for verification
Receipt generation after successful voting
Reduced human intervention and errors
Improved transparency and voter trust
Key Highlights
Integration with cloud-based central voter database
Addition of multi-biometric authentication (face / iris recognition)
Online and remote voting with secure authentication
Mobile application integration for voter verification
Real-time result monitoring and analytics
Enhanced data encryption and cybersecurity measures
Future Scope